## Slide 1: Systems Analysis and Design 11th Edition
Chapter 2
Analyzing the Business Case

## Slide 2: Chapter Objectives
Explain the concept of a business case and how a business case affects an IT project
Describe the strategic planning process and why it is important to the IT team
Explain the purpose of a mission statement
Conduct a SWOT analysis and describe the four factors involved
Explain how the SDLC serves as a framework for systems development

## Slide 3: Chapter Objectives (Cont.)
List reasons for systems projects and factors that affect such projects
Describe systems requests and the role of the systems review committee
Define operational, technical, economic, and schedule feasibility
Explain the factors that affect project priorities
Describe the steps and the end product of a preliminary investigation

## Slide 4: Introduction
Business case: Justification for a proposal
  Requires consideration of the organization’s:
    Overall mission
    Objectives
    IT needs
Systems development process
  Systems request
  Preliminary investigation
  Findings are submitted to management

## Slide 5: A Framework for IT Systems Development
Strategic Planning Overview
  Strategic planning: Process of identifying long-term organizational goals, strategies, and resources
  Starts with a mission statement
    Must reflect the firm’s vision, purpose, and values
    Critical success factor: High-priority objective
What Is SWOT Analysis?
  Strengths, weaknesses, opportunities, and threats
  Examines a firm’s technical, human, and financial resources

## Slide 6: A Framework for IT Systems Development (Cont. 1)
FIGURE 2-1 A SWOT analysis might produce results similar to those
shown here.

## Slide 7: A Framework for IT Systems Development (Cont. 2)
FIGURE 2-2 This SWOT analysis example focuses on a specific asset, such as a company patent.

## Slide 8: A Framework for IT Systems Development (Cont. 3)
Strategic Planning for IT Projects
  Careful planning can help assure that:
    The project supports overall business strategy and operational needs
    The project scope is well-defined and clearly stated
    The project goals are realistic, and tied to specific statements, assumptions, constraints, factors, and other inputs
  Planning tools
    Microsoft Word and Excel
    CASE tools
      Visible Analyst

## Slide 9: A Framework for IT Systems Development (Cont. 4)
FIGURE 2-3 The Visible Analyst CASE tool supports strategic planning and allows a user to enter many kinds of planning statements. Notice the four SWOT categories highlighted in the list.
Screenshots used with permission from Visible Systems Corporation.

## Slide 10: A Framework for IT Systems Development (Cont. 5)
The Changing Role of the IT Department
  Management and IT are linked closely
    Remarkable changes have occurred in both areas
  Today, systems development is much more team- oriented
  The IT department is responsible for screening and evaluating systems requests
    Larger firms may use an evaluation team or systems review committee

## Slide 11: What Is a Business Case?
A business case should:
  Be comprehensive and easy to understand
  Describe the project clearly, provide the justification to proceed, and estimate the project’s financial impact
Questions answered by a business case
  Why are we doing this project?
  How much will it cost and how long will it take?
  Are there any risks involved?
  How will we measure success?
  What alternatives exist?

## Slide 12: Information Systems Projects
FIGURE 2-4 Six main reasons for systems requests.

## Slide 13: Information Systems Projects(Cont.)
FIGURE 2-6 Internal and external factors that affect IT projects.

## Slide 14: Evaluation of Systems Requirements
Systems requests are evaluated by a systems review committee or a computer resources committee
Systems Request Forms
  Streamline the request process
  Ensure consistency
  Easy to understand
  Include clear instructions
  Indicate the required supporting documents
  Submitted electronically

## Slide 15: Evaluation of Systems Requirements (Cont. 1)
FIGURE 2-10 Example of an online systems request form.
Source: Florida Institute of Technology

## Slide 16: Evaluation of Systems Requirements (Cont. 2)
Systems Review Committee
  A broader viewpoint enables a committee to establish priorities more effectively than an individual
    One person’s bias is less likely to affect decisions
  Disadvantages
    Action on requests must wait until the committee meets
    Members might favor projects requested by their own departments
    Internal political differences could delay important decisions

## Slide 17: Overview of Feasibility
Feasibility studies can be simple or exhaustive
Effort required depends on the nature of the request
Initial fact-finding involves:
  Studying organizational charts
  Performing interviews
  Reviewing current documentation
  Observing operations
  Surveying users

## Slide 18: Overview of Feasibility (Cont. 1)
FIGURE 2-11 A feasibility study examines operational, technical, economic, and schedule factors.

## Slide 19: Overview of Feasibility (Cont. 2)
Operational Feasibility
  A proposed system will be used effectively after it has been developed
  Can be affected by organizational culture
  Cannot be accurately measured but requires careful study
  Questions that can help predict a system’s operational feasibility
    Is the project supported by management and users?
    Will the new system result in a workforce reduction?
    Do legal or ethical issues need to be considered?

## Slide 20: Overview of Feasibility (Cont. 3)
Economic Feasibility
  Projected benefits of a proposed system out-weigh total cost of ownership (TCO)
  Determination of TCO requires cost analysis of:
    People, including IT staff and users
    Hardware and equipment
    Software
    Formal and informal training
    Licenses and fees
    Consulting expenses
    Facility costs

## Slide 21: Overview of Feasibility (Cont. 4)
  Tangible costs are measured in dollars
  Intangible costs can significantly affect organizational performance
  Tangible benefits can result from a decrease in expenses or an increase in revenues
  Intangible benefits are important to the company despite the inability to measure them in dollars

## Slide 22: Overview of Feasibility (Cont. 5)
Technical Feasibility
  Technical resources required to acquire and use the system
  Questions analysts should ask
    Does the company have the necessary hardware, software, and network resources?
    Does the company have the required technical expertise?
    Does the proposed platform have sufficient capacity for future needs?
    Will a prototype be required?

## Slide 23: Overview of Feasibility (Cont. 6)
Schedule Feasibility
  A project can be implemented in an acceptable time frame
  Issues that can affect schedule feasibility
    Interaction between time and costs
    Can the company or the IT team control the factors that affect schedule feasibility?
    Has management established a firm timetable for the project?
    What conditions must be satisfied during the development of the system?
    Will an accelerated schedule pose any risks?

## Slide 24: Evaluating Feasibility
Identify and weed out systems requests that are not feasible
  Some feasible requests may not be necessary
Requests that are not currently feasible can be resubmitted as new hardware, software, or expertise becomes available

## Slide 25: Setting Priorities
Factors that Affect Priority
  Will the proposed system reduce costs?
  Will the system increase revenue for the company?
  Will the systems project result in more information or produce better results?
  Will the system serve customers better?
  Will the system serve the organization better?
  Can the project be implemented in a reasonable time period?
  Are the necessary financial, human, and technical resources available?

## Slide 26: Setting Priorities (Cont.)
Discretionary and Nondiscretionary Projects
  Discretionary projects: Projects where management has a choice in implementing them
  Nondiscretionary projects: Management has no choice in implementing a project
    Most of these projects are predictable
      Annual updates to payroll
      Tax percentages
      Quarterly changes

## Slide 27: Preliminary Investigation Overview
Interaction with Managers and Users
  Meet with key managers, users, and IT staff to describe the project, explain responsibilities, answer questions, and invite comments
  Focus on improvements and enhancements, not problems

## Slide 28: Preliminary Investigation Overview (Cont. 1)
FIGURE 2-13 Six main steps in a typical preliminary investigation.
FIGURE 2-12 Model of a preliminary investigation. Notice the importance of fact-finding in each of the four areas.

## Slide 29: Preliminary Investigation Overview (Cont. 2)
Planning the Preliminary Investigation
  Step 1- Understand the problem or opportunity
    Develop a business profile that describes current business processes and functions
    Understand how modifications will affect business operations and other information systems
    Identify the departments, users, and business processes involved
    Consider using a fishbone diagram

## Slide 30: Preliminary Investigation Overview (Cont. 3)
FIGURE 2-14 A fishbone diagram displays the causes of a problem. Typically, you must dig deeper to identify actual causes rather than just symptoms.

## Slide 31: Preliminary Investigation Overview (Cont. 4)
Planning the Preliminary Investigation (Cont.)
  Step 2 - Define the project scope and constraints
    Define the specific boundaries, or extent, of the project
    Define project scope by creating a list with sections called must do, should do, could do, and won’t do
    Avoid project creep
      Project creep: Process by which projects with very general scope definitions expand gradually, without specific authorization
    Identify constraints
      Constraint: A requirement or condition that the system must satisfy or an outcome that the system must achieve

## Slide 32: Preliminary Investigation Overview (Cont. 5)
FIGURE 2-15 Examples of various types of constraints.

## Slide 33: Preliminary Investigation Overview (Cont. 6)
Planning the Preliminary Investigation (Cont.)
  Step 3 - Perform fact-finding
    Gather data about project usability, costs, benefits, and schedules
    Analyze organization charts, conduct interviews, review documentation, observe operations, and conduct a user survey
    Analyze the data
      Pareto chart
      XY chart (scatter diagram)

## Slide 34: Preliminary Investigation Overview (Cont. 7)
FIGURE 2-17 A Pareto chart displays the causes of a problem, in priority order, so an analyst can tackle the most important causes first. In this example, the part number issue would be the obvious starting point.
FIGURE 2-18 An XY chart shows correlation between variables, which is very important in problem solving. Conversely, a lack of correlation suggests that the variables are independent, and that you should look elsewhere for the cause.

## Slide 35: Preliminary Investigation Overview (Cont. 8)
Planning the Preliminary Investigation (Cont.)
  Step 4 - Analyze project usability, cost, benefit, and schedule data
    Factors to consider
      What information must be obtained, and how will it be gathered and analyzed?
      Who will conduct the interviews? How many people will be interviewed?
      Will a survey be conducted? Who will be involved? How much time will it take to tabulate the results?
      How much will it cost to analyze the information and prepare a report with findings and recommendations?

## Slide 36: Preliminary Investigation Overview (Cont. 9)
Planning the Preliminary Investigation (Cont.)
  Step 5 - Evaluate feasibility
    Operational feasibility
    Technical feasibility
    Economic feasibility
    Schedule feasibility
  Step 6 - Present results and recommendations to management
    Prepare a report that includes:
      An evaluation of the systems request
      An estimate of costs and benefits
      A case for action

## Slide 37: Preliminary Investigation Overview (Cont. 10)
Planning the Preliminary Investigation (Cont.)
    Format of a report
      Introduction
      Systems request summary
      Findings
      Recommendations
      Project roles
      Time and costs estimates
      Expected benefits
      Appendix

## Slide 38: Chapter Summary
Systems planning is the first phase of the systems development life cycle
A business case should:
  Describe the project clearly
  Provide the justification to proceed
  Estimate the project’s financial impact
Factors that affect systems projects
  User requests, top management directives, existing systems, the IT department, software and hardware vendors, technology, customers, competitors, the economy, and government

## Slide 39: Chapter Summary (Cont.)
Analysts evaluate the systems request and determine whether the project is feasible from an operational, technical, economic, and schedule standpoint
Steps in the preliminary investigation
  Understand the problem or opportunity
  Define the project scope and constraints
  Perform fact-finding and analyze project usability, cost, benefit, and schedule data
  Evaluate feasibility and present results and recommendations to management